## Slide 1: School of Arts, Languages and Cultures Website update
Warren Gates Faculty Web Officer

## Slide 2: Background
Schools of Arts, Histories and Cultures and Languages, Linguistics and Cultures merged – 1 September 2012
New website based on analytics
New T4 templates and structure
New ‘top-level’ pages – including words and images
Lower level content migrated, but not images
Site launched on 4 September 2012

## Slide 3: Imagery
Aligned to the new University brand guidelines
Bring the site to life
A ‘suite’ of complimentary images across the site
A palette of colours/tones
Consistent themes
Complement printed materials

## Slide 4: Templates
Extensive work with the Central Marketing Team
Aligned to the new University brand guidelines
Consistent, with bespoke elements
Developed with a view to deployment across the Faculty

## Slide 7: Post launch - The challenges
Did we get it right?
Dissatisfaction with images
Dealing with ‘missing’ content
Subject areas at varying levels of development
Opening up access
Ensuing that we don’t revisit previous issues
Getting ‘buy-in’ from the school

## Slide 8: Post launch – The Successes
Delivered the website on time
Migration of two very large sites into T4
Improved look and feel
Consistent approach
An excellent place to start!

## Slide 9: User testing
ALC Staff Survey
  Survey sent to 592 Colleagues, 101 responses received
Random Sampling
  Scenario based questionnaire with volunteers from the Student Network
Working with the Youth Forum in the Web Ergonomics Lab
  Youth Forum Volunteers tested using the EPS Web Ergonomics Lab
Outcomes
  Currently analysing the results

## Slide 10: Moving forward – Ongoing governance
Prospective T4 users must attend a ‘T4 workshop’ and ‘Writing for the Web course’
Users are only given ‘Contributor’ access
Dedicated School Web Content Assistant approves pages
Only basic content can be uploaded
Images, documents and structural changes are requested through Remedy
Governance model agreed by the Faculty Web Project Board

## Slide 11: Moving forward – The Team
Current Faculty Web Team
  X3 Faculty Web Officers
  X1 Web Content Assistant (ALC)
New team structure
  X3 Faculty Web Officers
  X4 Web Content Assistants (ALC, Law, Soss, SEED)
Ideally?
  Digital Content Officer (Video and Image production)

## Slide 12: Moving forward – The site
Consistent template elements
Full content and image review
New functionality
User testing recommendations
Building relationships

## Slide 13: Questions?