## Slide 1: EPS Web Project
David Benko
EPS Web Coordinator
November 2012

## Slide 2: EPS Web Project
All nine EPS School websites are to be redesigned over 2012 / early 2013 focusing on student recruitment pages
Key tasks are to:
Audit and review existing content
Ensure KIS data is present and presented in a genuinely useful manner
Implement styles that conform with the new University branding
Meet strong demands of Schools to refresh their websites
Generate dynamic and attractive content including new photography, video and text
Work with mobile, ipads, random unknown devices
Improve information architecture and SEO
Migrate to T4 CMS to that we can “manage” content in the future

## Slide 3: School Activity
Schools prioritised based on need:
Earth Sciences / Materials / Chemistry / MACE / CEAS / EEE / Computer Science / Maths / Physics
Each school has appointed a lead to sit on the EPS Web Project Board, along with reps from key areas: Marketing and IT.
Each school MUST have a web project working group that meets regularly with a faculty representative in attendance
Audit of current school websites to give ownership to each page and assign an action
Schools to decide structure and choose optional tabs

## Slide 4: Faculty Level
Expansion of the faculty based web team to include contractors and school based staff
Video production company and freelance photographers on board
Weekly project team meetings and very recent appointment of a dedicated Web Project Officer
EPS Web Project Board Meetings every 3 / 4 weeks for this stage of the project
Reporting and accountability directly into Faculty Leadership Team and PSS Leadership Team
Worked closely with Phil Wright and Central Marketing Team for audit and design
Co-ordinating user testing activities with the Central Marketing Team

## Slide 5: Key features of the new sites
Mega menus
Smart search
Responsive design
Fresh look and feel
New imagery and video
Will be user tested / web usability tested
Will be optimised for search
Workflow / page management embedded into T4

## Slide 6: Next steps
Continue to ensure sure academics know that they are not the target audience for the school websites
Around 170 EPS websites to be dealt with
Work with ITS to ensure infrastructure sound
Develop the training for school staff to use T4 for content edits
Managing multiple strands – web, photography and video
Post project:
  Maintaining style and quality of sites post launch
  Lack of marketing expertise within most schools, so how do we support ongoing activities

## Slide 7: Technical Stuff
Used CSS Framework called Foundation (http://foundation.zurb.com/)
  Allows you to build a page as a grid that reforms to best fit screen dimension
  Been tough getting this to really work, VERY few large responsive websites
Hired T4 to migrate our design into the CMS
  Allowed us to learn how the system “really” worked
  Was about 20% of the eventual work
Apart from Apache Lenya, T4 is the best CMS we have investigated for enterprise scale websites
  Lenya is a dead project as Alfresco bought out the team
  Also a place for Wordpress we think

## Slide 9: Outstanding work
First design was very bold, too far away from corporate style
Remedying this with move away from serif fonts and more conformity on header and footer
Going live sometime this week
In final stages of testing
http://seaes.cmsstage.manchester.ac.uk/

## Slide 10: Comments and questions welcome
David Benko
57078 david.benko@manchester.ac.uk