## Slide 1
EPS – Web Site Project Update
Anthony Taylor & Patrick Hackett
April 2013

## Slide 2
SEAES
Launched 21/11/12
Teething problems as we got to ‘know’ T4
Established on-going support mechanisms
Design underwent a few iterations to meet central requirements
Staff training requirements – addressing that now with our own T4 Training

## Slide 3
Materials
Launched 27/02/13
Post launch issues resolved quickly
Training Requirement again
Course unit migration to Faculty database underway -> Camp Solutions

## Slide 4
Chemistry
Launched 25/03/13
Content and minor technical changes have been easily resolved through a more robust (complex) templating system.
Much easier for us to debug and change site elements through configuration
Again Training Requirement for staff

## Slide 5
MACE
Launched 26/03/13
Beginning to build up portfolio of page configurations for re-use on Homepages and Leader pages
Sites becoming easier to roll out & change quickly
Introduced version control on code, css, js

## Slide 6
Coming Soon
4 Down, 5 to go
 | Key Mes. | Content | Photos | Staff Dir. | Course U. | Profiles
CEAS | Done | In process | Initiated | Done | School | In process
Comp Sci | Done (school) | In process | Initiated | Done | Bespoke | Low return
EEE | Done (school) | Begun | Required | Done | Done | Low return
Maths | Required | Site S. only | Required | In progress | In progress | Required
Physics | Required | Required | Required | Required | Required | Required

## Slide 7
Guidelines
Developing comprehensive set of guidelines for :
Visual Identity
Content
Development

## Slide 8
Training
Working with Edwin Coyler
to develop Faculty specific
training materials on
our templates
writing and content guidelines
using T4

## Slide 9
Coming Soon
REF
Research Websites
User Testing