## Slide 1: Life Sciences
What are we up to?
Information and Communication Services (Web), Faculty of Life Sciences
Helen Robinson
helen.robinson@manchester.ac.uk

## Slide 2
Good news
Bad news
We now have to deliver the projects we based Fran’s case on!
Information and Communication Services (Web), Faculty of Life Sciences
The Faculty have extended Fran Slater’s contract until July 2014

## Slide 3
Websites delivered
Anne White’s Research Group (lab website)
Information and Communication Services (Web), Faculty of Life Sciences

## Slide 4
The TAMPting Network (EU framework grant)
Information and Communication Services (Web), Faculty of Life Sciences

## Slide 5
Information and Communication Services (Web), Faculty of Life Sciences
Dan Davis Lab (Lab website)

## Slide 6
Kim Lab – complete, pending approval
Information and Communication Services (Web), Faculty of Life Sciences

## Slide 7
Buckley Proteomics Lab – complete, pending approval
Information and Communication Services (Web), Faculty of Life Sciences

## Slide 8
Systems Neurophysiology Lab – complete, pending approval
Information and Communication Services (Web), Faculty of Life Sciences

## Slide 9
Ongoing projects
New websites
3 lab websites (Bardgett, Petersen, Plant Sciences)
Optometry Facility
Systems Microscopy Centre
Centre for Biological Timing
REF
Prepare Faculty research pages for REF
Information and Communication Services (Web), Faculty of Life Sciences

## Slide 10
Web Editing System
Delayed, but now progressing
Rollout to first customer 11 November 2013
Columba
Estimated rollout to control group December 2013
Wordpress
Investigate using Wordpress to devolve management of news and events to coordinators
Information and Communication Services (Web), Faculty of Life Sciences

## Slide 11
Redesign Faculty website in partnership with colleagues in Marketing & Comms
  Complementary to new Uni look and feel
  Deliver roughly in parallel
  SEO work
  Cooperative pages
  Some restructuring
Information and Communication Services (Web), Faculty of Life Sciences