| Month | RWD Phase 2 2 x Web Officers 2 x Web Content Editors | Projects 2 x Web Officers 2 x Web Content Editors | BAU 2 x Web Officers |
| --- | --- | --- | --- |
| Oct 16 | - Sustainable Consumption Institute (SCI) - Humanitarian and Conflict Response Institute (HCRI) | - News asset - Migration of T&L to Humnet - Scope Humnet migration to Staffnet | On an ongoing basis: - T4 Approval queue - LANDesk tickets - Development of research project websites (WP) - Siteimprove (quality assurance) - Training requests - T4 general maintenance (user account admin, workgroups) - CSS Bug fixes |
| Nov 16 | - Institute for Cultural Practices (ICP) - Centre for Translation and Intercultural Studies (CTIS) - Centre for New Writing (CNW) | - PURE integration (research profiles, publications, projects, etc). - CS richer content - Review web governance documentation |  |
| Dec 16 | - Policy@Manchester - Manchester Urban Institute (structure) | - Shared content calendar - Legal Advice Centre website - Support AMBS web ahead of launch |  |
| Jan 17 | - Centre for Interdisciplinary Research in Arts and Languages (CIDRAL) - Manchester Urban Institute (build) | - T4 v8.1 evaluation - Our story - rollout messaging - Development of web team knowledge base |  |
| Feb 17 | - Confucius Institute (CI) - Centre for Development Informatics (CDI) | - Solution for forms - Humnet migration to Staffnet - Review of strategy for student and alumni profiles |  |
| Mar 17 | - Centre on Dynamics of Ethnicity (CODE) - NOVARS | - Harmonisation of code with other Faculties - Photography audit – use of Flickr - Develop T4 developer community of practice |  |
| Apr 17 | - Martin Harris Centre (MHC) | - Strategy development: Wordpress, Google Analytics, Social media, user testing, |  |
| May 17 |  | - Research web campaign - Infographics development - Asset development – define process |  |
| June 17 |  | - Video strategy |  |
| July 17 |  |  |  |
| Aug 17 |  |  |  |