## Slide 1: Understanding your Stakeholders
Creating a Stakeholder Analysis

## Slide 2: Why do a Stakeholder Analysis?
To identify who the stakeholders to the change are, and discern their degree of influence over the change and their support for change. This will help shape the communication plan so that the change, actions and other details can be communicated to them effectively.

## Slide 3: How to create a Stakeholder Analysis
Create a nine box matrix on some flipchart based on slide 4
In your Change Team run a silent brainstorm of all stakeholders involved in delivering the change, anyone impacted by the change or can influence the success of the change
Note each stakeholder (group, individual, organisation…) on a single post-it
As a Change Team discuss each stakeholder in turn and agree the level of support for the change and the level of influence over others
Place the stakeholder in the relevant box on the matrix i.e. those with most support and most influence are in the top right box ‘partners’
It should become apparent which stakeholders need similar forms of communication and those that need specialist communication (see slide 5). This can be further explored in the communications plan

## Slide 4
Influence
Support
Stakeholder Analysis Matrix

## Slide 5
7 | 24 | 1
8 | 5 | 2
9 | 6 | 3
Champions
Neutrals
Resistors
Influence over others in this change
Support for this change
Very High
Very Low
Very High
Partner
Inform
Involve
Consult
Inform
Moved
& Shaken
Moderate Influence
Movers
& Shakers
Stakeholder Analysis Matrix