## Slide 1
POE survey data
Pilot Group 1
08/02/19

## Slide 2
Methodology
Changes made during the pilot period
Summary
Pilot review
Appendix
  Week one Champion feedback
  Month One Design Partner and Change Champion review
  Inflight open feedback sessions
  Taught student survey
  Online survey comments (anonymised)
Contents

## Slide 3
The Workspace Pilot is testing the Community proposal for MECD which is an:
  Open office design
  Using a range of items from a kit of parts to meet the needs of each pilot cohort
  Three pilots cohorts, with a variety of workplace needs are tested and observed
    Each pilot design developed through a series of requirement workshops with Design Partners from teams and roles within the proposed MECD occupant teams
Pilot 1:
  Went live on 24th September 2018 and,
  closed 14th December 2018 with the cohort returning to their previously occupied location
  The pilot was reviewed both throughout the life of the pilot and as it completed its lifespan with feedback from both the occupiers and some taught students
Methodology

## Slide 4
Workspace changes made during the Pilot 1 period
Hooks added in the changing area and on the doors in the toilets
Tables added to the toilet area
Umbrella stand
Padding to stop banging of the coat cupboards
Desk storage provided for some PGR students in last week of Pilot 1
Furniture
Open access provided to the entrance hall of the pilot workspace, initially it has been swipe access only
  Easier access to the vestibule phone
Telephony switched in the 3 enclosed meeting rooms to enable individuals to log onto the phone in the space
Some PGR desks had the telephony provision reduced from 1 per desk to 1 per bank of desks to support shared usage
Printers switched
Technology
Shared tea and coffee provision with an honesty box for weekly contribution
Whiteboard added to tea point area for information sharing
Who’s who in the entrance hall
Community

## Slide 5
What the pilot should achieve – Pilot 1 approach
Clearer definition of the difference between now and MECD
3 pilot communities to experience the workplace, others will be able to visit
No preconception as to what is right
Pilot 1 proposed design developed in response to Design Partners’ brief
Collegiate review of several options and the recommendation of the final version from Pilot 1 Design Partners
Design the best possible place and create synergies
Open plan working for all colleagues
Demonstrate different ways of working
Individual needs of all pilot participants gathered and considered in design
Demonstrate what the Work Stage 3 design workspace looks like
Work stage 3 design, including cellular offices and adjacent open plan working being investigated under a separate piece of work
Give leadership confidence MECD will be successful
On-going monitoring during each pilot phase with reporting to leadership at the end of each pilot phase
On-going communication development
Stepped introduction of new ways of working and co-location of teams
Ability to access the space you need to do the work you have to do
Interim report to be provided to Capital Planning Sub Committee

## Slide 6
Summary

## Slide 7
WHAT WE FOUND
Pilot 1 - Overall
Learning
  Learning in terms of design, delivery process and people support achieved to date built into Pilot 2 and 3 design, support and planning
  Quiet, confidential and easily accessible work spaces still required to be delivered
  The context of this pilot within the overall MECD design and decision route not clear for many
  Specific areas of impact analysis required by the MECD project covering:
    Volume of projects subject to export technology control orders and the implications for design
    Provision of a one standard size of desk to facilitate future and easier flexibility than with two sizes of desk
    Working assumption volume of storage required for both Academics and PGRs is not yet confirmed. PGRs require more than 0.5ms and yet to fully understand the true storage needs of Academics
People
  Closer and broader informal relationships reported with the mix of teams who are not previously closely located
  Proximity with others (peers, supervisors, other academic colleagues, …) saw an increased level of interaction and sharing of research ideas/discussion points between colleagues and research students
  Congenial, collegiate atmosphere in a clean, modern and light space
  Everyone, even if used to working in an open workspace, had to make changes in terms of how they worked and behaved in the pilot space
Workstyle
  Working in an open environment was a major change for many of the Academics, PGRs were more used to working in shared environments
  Some Academics were comfortable with working in this way and a few had done so before, a few were surprised converts and a number found that working in this way was not conducive to productive work and a stressful experience.
  All required access to quiet and confidential space when needed which were not delivered adequately in Pilot 1 but other factors causing concerns were: location of workplaces on walkways, distractions and interruptions and how all of these impact people differently

## Slide 8
SUMMARY OF FINDINGS FROM SURVEYS AND ENGAGEMENTS
No preconception as to what is right
What we did
The layout was developed through the Design Partner process which took account of the needs of the pilot cohort teams and was developed and then finally agreed by the Pilot 1 Design Partners
The layout was designed to enable a distribution of the collaborative settings so as one team would not have a sense of ownership of a shared environment
Sought a pilot delivery process which was focused on everyone able to work from 10:00 on Day one
What worked well
There was no sense of ownership of the shared spaces by one individual or team. A range of roles/teams felt able to use all of the work settings as they needed to
Teams were able to work together
Project team were visible during the go live period
What did not work so well
The location of collaborative work settings close to workplaces was disruptive for those working at desks and those individuals using the collaborative spaces were also aware of their impact which made it not so comfortable to use, even if needed to or popular
Teams with more visitors were located at the far end of the workspace and the associated visitor traffic could prove to be disruptive
The project did not deliver ‘working by 10:00’ on day 1 on what was the first day of new Academic year for students
Changes for Pilot 2 and 3
Collaborative spaces located towards the entrance area of the floorplate to also act as a barrier to noise transfer
Visitor numbers of teams taken into account in the location planning within the space
Project team work planning improved to continue to seek to deliver right on day 1 and ready to work at 10:00 or as soon after the time a colleague arrives, which can be later than 10:00

## Slide 9
SUMMARY OF FINDINGS FROM SURVEYS AND ENGAGEMENTS
No preconception as to what is right
Impact for MECD
When using a kit of parts approach the development approach should be developed to enable teams to understand how the requirements of their work will be met
Importance of a cohesive delivery team to ensure that the “working by 10:00 on day 1” promise is kept.

## Slide 10
SUMMARY OF FINDINGS FROM SURVEYS AND ENGAGEMENTS
Design the best possible place and create synergies
What we did
Provided a layout based on teams and roles which grouped Academics and PDRAs together with their associated PGR teams close by across an internal circulation walkway
Reasonable adjustments provided for those colleagues who needed them, e.g. a sit to stand desk for one colleague
A shared tea point at one end of the space to provide a central point for tea, coffee and water provision removing the need for individual kettles and coffee machines for example. The tea point also housed a dishwasher, fridge and mains supply water. An honesty box for tea/coffee provision provided
The workspace was cleaned daily commencing at c.16:00
What worked well
64% responded that there was a positive impact on professional interactions working in close proximity
74% responded that there was a positive impact on social interactions working in close proximity
‘Ability to meet PHDs daily means dynamic/quick research discussions which is good in comparison with the weekly meetings previously’
Workplace was clean and bright and the tea point well maintained
Tea point used for lunchtime sessions where researchers shared with others what they were doing
What did not work so well
Cleaning commencing daily at c.16:00 especially disturbed those colleagues who were at the start of the cleaning route
The building construction and the settings provided did not deliver distraction free or quiet environments as required and the level of background noise was an issue for 50% of respondents
Changes for Pilot 2 and 3
Greater consideration given in the Design Partner process to the impact of noise and the location of work settings
Upfront discussions with Change Champions re how people behave and the impact on others
Different settings added to the kit of parts which include enclosed pods for sole and group working. Quiet room removed and replaced with modular furniture
Seeking to add acoustic panels and lollipops into the building to act as further noise absorbers

## Slide 11
SUMMARY OF FINDINGS FROM SURVEYS AND ENGAGEMENTS
Design the best possible place and create synergies
Impact for MECD
The proximity/colocation of different research groups needs consideration to ensure synergies while accounting for different levels of noise production
Service contracts to be adjusted so that they support the chosen layout and are not a disturbance to productivity
Consideration given to the flexibility needs of the Schools involved and the ability to future proof workplace setting requirements within a kit of parts to enable simpler changes when future work/research activities change

## Slide 12
SUMMARY OF FINDINGS FROM SURVEYS AND ENGAGEMENTS
Demonstrate different ways of working
What we did
All colleagues were located in open desking with allocated desks
The PS Faculty Office team worked on a shared desk basis
3 desks provided as touchdown desks for anyone to use
One team subject to export technology control constraints worked in a screened open plan area with behavioural policy for all to respect in terms of restricted access to their area
Access to alternate work settings for all to use as needed
What worked well
Having access to shared spaces available to everyone in the pilot space considered good
There was no ownership evident of these environments
Having a mix of bookable and non bookable spaces meant that the space retained a degree of flexibility
One of the working touchdown desks was used by PS Faculty Offices and other visitors to the space when needed
Everyone had a working desk provided
Some academics were surprised converts to working in a more open environment
What did not work so well
PGRs were not satisfied that the desks were large enough and issues arose through a lack of work space and other PGRs spilling over onto their space
Some of the academic desks were facing onto walkways and with limited screening which meant they were subject to distraction
Some found the lack of quiet and the increased level of visibility not conducive to focused work. One academic measured some tasks and found they took longer than before usual and longer in the open plan area than compared with the quiet room
The openness of the controlled area meant that discussions could not be regarded as confidential as required
Working in an open office design requires a level of understanding between individuals in terms of the behaviours acceptable and those not. In addition there also needs to be a degree of comfort in talking about this which was not always evident
The sharing ratio of 2:1 for the PS Faculty Office was too high given they were the only team working in a shared desk approach

## Slide 13
SUMMARY OF FINDINGS FROM SURVEYS AND ENGAGEMENTS
Clearer definition of the difference between now and MECD
What we did
A clear floor plan set out the items provided within scope for Pilot 1 shared with the Pilot 1 cohort and with a wider audience via the intranet site
Kit of parts developed to describe the details of each of the work settings
Series of escorted visits to the pilot space for non pilot colleagues in order to view
Set up an intranet site to enable a wider audience to enable both the pilot colleagues and wider audiences to understand what was happening in the pilot
What worked well
The floor plan in addition to explaining what was provided was used in block form as a location guide for visitors
Fortnightly escorted visits were held from November and 39 people took up the opportunity
The Intranet site was developed and delivered to provide an accessible store of information about the WorkSpace pilot. In January i3 of the pages were in the list of top 10 page hits
What did not work so well
The kit of parts did not specify all items included within for example enclosed meeting rooms as items not confirmed until close to go live or confirmed post live
  Communication and sharing this with the teams was therefore not consistent or timely
Although a good communication tool the blog was considered not to reflect all experiences within the pilot and a 3rd colleague added
Changes for Pilot 2 and 3
The blog will continue and requests have been made of the Pilot 2 cohort for volunteers rather than the project making requests of a couple of individuals
Descriptions of the details of what is included in each work setting more detailed in Pilot 2

## Slide 14
SUMMARY OF FINDINGS FROM SURVEYS AND ENGAGEMENTS
Clearer definition of the difference between now and MECD
Impact for MECD
Many conversations, even with the pilot 1 cohort identify that the overall timeline, workstreams underway or still to commence to inform the MECD design are not understood or known. There is a need to provide this level of up to date understanding to both the pilot cohorts but probably more importantly the wider community who will move into MECD

## Slide 15
SUMMARY OF FINDINGS FROM SURVEYS AND ENGAGEMENTS
Demonstrate what the Work Stage 3 design workspace will look like
What we did
The pilot used the planning assumptions from the MECD design
Desks provided to PGRs on the basis of 1:1
Two desks sizes used in the pilot 1200mm (PGRs) and 1400mm (Academics and PDRAs)
Storage values provided at 4ms for Academics and PDRAs and 0.5ms for PGRs (this was provided in the form of a locker)
Work area secure and access via swipe card. Planned taught student able to use the entrance phone to make contact with supervisor/academic on arrival. Ad hoc student access possible using the same process
What worked well
Desk size for Academics and PDRAs considered sufficient
Closeness of the storage for Academics was sufficient
Split of 75% work area and 25% shared space retained
What did not work so well
The technology set up on the desks looked messy and took up working space
Monitor arms were difficult to adjust
Desk space for PGR students considered too small and impacted by the technology set up, no close by storage for reference books
Lockers were not used by Academics as their desk located storage more accessible
Bottom storage for Academics not accessible
Changes for Pilot 2 and 3
PGRs provided with 1m of storage close to desk location
More PGRs to use 1400mm desks in Pilot 2
Technology set up changed so as cables off the desks and USB connections on the monitor enabled
Planned student meetings booked into pilot space meeting rooms
Meeting hub to be trialled for taught student access in open hours/surgery sessions
Impact on MECD design
Impact analysis required of one desk size (1400mm) which would make future management of the space easier
Impact analysis of providing PGRs with 1.0ms of storage rather than the planned 0.5ms

## Slide 16
SUMMARY OF FINDINGS FROM SURVEYS AND ENGAGEMENTS
Give leadership confidence MECD will be successful
What we did
A change support programme with Change Champions and briefings for Academic leads held
Month one review meeting with Pilot 1 Change Champions and Design Partners
Weekly project meetings with the Change Champions held
Following the Month One review meeting commenced a series of open feedback sessions with pilot occupants
Outputs from the review meetings shared with Change Champions for distribution
Our way of working developed with the Change Champions for how the pilot space would be used and the behaviours expected of individuals
What worked well
67% felt well prepared for the change
Open feedback sessions initiated following a suggestion at the Month One review were well attended and enabled constructive discussions
Outputs from the meetings were circulated to provide a picture of what was being said and actions
Champions worked on the “our way of working” which provided a basis for discussions on how the use the space
Where people worked remained largely the same as prior to the pilot period but in the pilot space rather than their original location
Working from home was easier for some with the provision of mobile technology
Design Partner process took onboard the learning from Pilot 1 in subsequent designs
What did not work so well
There was a significant percentage who were uncertain if they understood how it would all work (31%) , or if their team had discussed this before the move (25%)
The Change Champion sessions were made more difficult as some of the elements of the pilot were not finalised until just before go live
The leader briefings were held only with the senior leader for each group which meant that the level of understanding was more limited
Working in an open office design requires a level of understanding between individuals in terms of the behaviours acceptable and those not. In addition there also needs to be a degree of comfort in talking about this which was not always evident

## Slide 17
SUMMARY OF FINDINGS FROM SURVEYS AND ENGAGEMENTS
Give leadership confidence MECD will be successful
Changes for Pilot 2 and 3
There has been a reemphasis on the need for Champions to engagement with their teams
The invitation to the leader briefing was extended to all academics rather than just the senior leads
The open feedback sessions have been included in scope for Pilot 2 for the whole pilot period
The Change Champion and leader sessions were more specific as decisions made on how things worked and the provisions included at an earlier point
The project team emphasised the need for teams to talk all of this through and how they were going to work before the start of the pilot
Impact for MECD
Given the introduction of new work environments, how you support colleagues through that transition both before and after the move should be considered as it has been noted in the pilot how there is a general reluctance to talk about behaviour and if one of the objectives is to increase that shared knowledge and increase interactions between colleagues, then it will require things to be done differently

## Slide 18
Pilot review

## Slide 19
Weekly Change Champion meetings held (Appendix 2)
3 open feedback sessions held (Appendix 1)
  14th and 27th November and 11th December
  Total attendees 23 - 25
Month One Design Partner and Change Champion review (Appendix 3) Held 6th November
Review of booked meetings – whole pilot period
Review of visitor log – whole pilot period
Taught student survey (Appendix 4)
  On line survey sent to 202 students
  13 responses received
  Survey period 5th Dec to 14th Dec
Online survey to pilot
  Survey period 5th Dec to 14th Dec
  38 responses received (80%)
  Comments from survey (anonymised) (Appendix 5)
Methodology
Review process

## Slide 20
Pilot Group 1
Overall population and survey responses
POE survey response rate is 80%
Chart: POE responses shown as a percentage of the total Pilot population
| Academic | PSS Admin | PDRA | PGR | EO
Cohort 1 - POE results | 11 | 8 | 3 | 14 | 0
Chart: Pilot 1 Total Population - 45
| Academic | PSS Admin | PDRA | PGR | EO
MACE School office | 1 | 2 | 0 | 0 | 0
Bio-engineering | 1 | 0 | 0 | 2 | 0
Space and Autonomous Systems | 4 | 0 | 2 | 6 | 1
Discoverer | 1 | 1 | 1 | 5
Multiscale Modelling | 4 | 0 | 2 | 6 | 0
PS School Office | 0 | 6 | 0 | 0 | 0
 | 11 | 9 | 5 | 19 | 1
 | Pre pilot responses | Post pilot responses
Space & Autonomous Systems | 16 | 15
Multiscale Modelling | 8 | 10
Bio-engineering | 1 | 3
MACE School office | 3 | 3
PS School Office (included after the survey) | 0 | 5
Total | 28 | 36
1 x PGR did not move into the pilot space
1 x Academic temporarily left the pilot space during the pilot returning to their office for two weeks before returning to the pilot space

## Slide 21
What did you like most about the pilot experience
Facilities
Kitchen well equipped – a model to follow
Light, modern and cleanliness of the space
Access to a variety of spaces
People
Closer informal relationships
Proximity with other PGR students
Being near my supervisor and other professors so I can ask questions
Proximity to colleagues
Congenial, collegiate atmosphere
Interaction with people from other schools
Felt more like part of a community
Other
Nothing
The pilot experience
What did you like least about the pilot experience?
Facilities
Really noisy and with many distractions
Small desks for PGR students
Insufficient meeting rooms
Inability to quickly hold ad-hoc private 1-1 meetings and phone calls
Lack of proximity to lab workspaces
Lack of storage by the workplace (PGR)
Noise, confidentiality and interruptions
Distraction from cleaning starting at 4pm
Could not be sure of confidentiality
Inability to have confidential discussions without moving or finding and appropriate place
Afraid of disturbing others when talking on the phone or during skype meetings

## Slide 22
Workspace
All respondents

## Slide 23
Where we work
Percentage of time spent | Total | What is your group |  |  |  |  | 
 |  | Multiscale Modelling | S&AS - Discoverer | Space and Autonomous Systems | Bio Engineering | MACE School Office | PS Faculty Office
At a workstation in the pilot workspace | 49 | 56 | 74 | 31 | 40 | 45 | 51
In meeting rooms or communal spaces in the pilot workspace | 13 | 14 | 10 | 8 | 8 | 28 | 20
In meeting rooms or communal spaces elsewhere | 8 | 5 | 1 | 7 | 1 | 18 | 17
In a teaching room/lab | 7 | 5 | 3 | 15 | 11 | 0 | 0
At home | 6 | 8 | 2 | 7 | 14 | 2 | 5
In labs | 5 | 0 | 2 | 13 | 18 | 0 | 0
In the workplace I occupied before the pilot | 3 | 3 | 0 | 9 | 0 | 2 | 0
In transit | 2 | 2 | 0 | 3 | 2 | 2 | 2
Abroad | 2 | 2 | 7 | 1 | 2 | 0 | 0
Elsewhere on campus | 2 | 1 | 2 | 3 | 1 | 3 | 3
Visiting other institutions | 1 | 2 | 0 | 3 | 1 | 0 | 0
In a café or library | 1 | 1 | 0 | 1 | 1 | 0 | 2
POE
Survey prior to pilot this was 12% during term time

## Slide 24
Where we work
Percentage of time spent | Total | What staff/student category are you? |  |  | 
 |  | Academic | PDRA | PGR | PS Admin
At a workstation in the pilot workspace | 49 | 35 | 66 | 54 | 52
In meeting rooms or communal spaces in the pilot workspace | 13 | 16 | 10 | 7 | 22
In meeting rooms or communal spaces elsewhere | 8 | 10 | 3 | 2 | 16
In a teaching room/lab | 7 | 9 | 3 | 10 | 0
At home | 6 | 7 | 2 | 8 | 4
In labs | 5 | 4 | 4 | 10 | 0
In the workplace I occupied before the pilot | 3 | 6 | 0 | 4 | 1
In transit | 2 | 4 | 0 | 2 | 2
Abroad | 2 | 3 | 10 | 1 | 0
Elsewhere on campus | 2 | 2 | 1 | 2 | 3
Visiting other institutions | 1 | 3 | 2 | 1 | 0
In a café or library | 1 | 1 | 0 | 1 | 1
POE
Similar responses when compared with the survey responses prior to the pilot. The areas of change (increased time) difference are shown highlighted
Some working in previous location reported to support UCAS interviews (any other items to record?)

## Slide 25
Where we work
POE
The pilot workspace was used as the prime work location during the pilot with a couple of exceptions
How often have you been in the pilot space?
1 respondent spent 54% in their previous desk 30% in labs and other linked environments outside of the pilot space

## Slide 26
Where we work
POE
Has the amount of time you spend at your desk changed?

## Slide 27
Working elsewhere
Elsewhere
Work from home
The provision of mobile technology enables individuals to be more flexible in where they choose to work both within the pilot space , elsewhere on campus or home or other location
There was a leadership concern that one consequence of any dissatisfaction might be an increased level of working from home leading to a reduction in availability to research and taught students
  For all respondents the overall time spent working from home reported as 6% compared with 12% prior to the pilot based on response to mix of time and location
  7 people said it has changed since being in the pilot, and that they work from home more
 | PGR | PDRA | A | PGR | A | PGR | A
Teaching duties | Y | N | Y | Y | N | N | Y
Reported% time at home | 10% | 4% | 9% | 10% | 0% | 30% | 0%

## Slide 28
Working with others
Percentage of time spent | Total | What is your group |  |  |  |  | 
 |  | Multiscale Modelling | S&AS - Discoverer | Space and Autonomous Systems | Bio Engineering | MACE School Office | PS Faculty Office
A meeting room in the pilot workspace | 33 | 38 | 20 | 36 | 30 | 53 | 23
A meeting room elsewhere on campus | 18 | 20 | 24 | 14 | 12 | 8 | 25
An open meeting space in the pilot workspace | 17 | 3 | 19 | 14 | 23 | 33 | 34
A desk in the pilot workspace | 16 | 30 | 27 | 5 | 26 | 0 | 5
The tea point area in the pilot workspace | 5 | 2 | 7 | 10 | 1 | 2 | 7
The workplace I occupied before the pilot | 5 | 1 | 0 | 16 | 0 | 2 | 0
A communal space elsewhere on campus | 3 | 4 | 2 | 3 | 2 | 0 | 2
A nearby cafe or other place on campus | 2 | 1 | 1 | 3 | 6 | 2 | 3
Off campus | 1 | 2 | 0 | 0 | 0 | 0 | 1
POE

## Slide 29
Working with others
Percentage of time spent | Total | What staff/student category are you? |  |  | 
 |  | Academic | PDRA | PGR | PS Admin
A meeting room in the pilot workspace | 33 | 50 | 13 | 25 | 33
A meeting room elsewhere on campus | 18 | 14 | 6 | 23 | 19
An open meeting space in the pilot workspace | 17 | 9 | 7 | 15 | 34
A desk in the pilot workspace | 16 | 8 | 58 | 21 | 4
The tea point area in the pilot workspace | 5 | 5 | 8 | 6 | 5
The workplace I occupied before the pilot | 5 | 7 | 0 | 6 | 1
A communal space elsewhere on campus | 3 | 3 | 2 | 3 | 2
A nearby cafe or other place on campus | 2 | 3 | 2 | 2 | 3
Off campus | 1 | 1 | 3 | 0 | 1
POE

## Slide 30
Working with taught students
Percentage of time spent | Total | What is your group |  |  | 
 |  | Multiscale Modelling | S&AS - Discoverer | Space and Autonomous Systems | Bio Engineering
A meeting room in the pilot workspace | 36 | 49 | 25 | 29 | 50
A meeting room elsewhere on campus | 27 | 30 | 13 | 31 | 10
The workplace I occupied before the pilot | 20 | 20 | 0 | 27 | 0
An open meeting space in the pilot workspace | 10 | 1 | 13 | 12 | 30
A nearby cafe or other place on campus | 6 | 0 | 50 | 1 | 5
A communal space elsewhere on campus | 1 | 0 | 0 | 0 | 5
The tea point area in the pilot workspace | 0 | 0 | 0 | 0 | 0
A desk in the pilot workspace | 0 | 0 | 0 | 0 | 0
Off campus | 0 | 0 | 0 | 0 | 0
POE
Planned meetings
“The closed entry system is a psychological barrier to u/g students – very few attempted entry.”
“The process for receiving students at different times (say according to a schedule) is difficult in the current space as it requires repeated trips to the entrance.”

## Slide 31
Percentage of time spent | Total | What staff/student category are you? |  | 
 |  | Academic | PDRA | PGR
A meeting room in the pilot workspace | 36 | 53 | 50 | 11
A meeting room elsewhere on campus | 27 | 21 | 25 | 36
The workplace I occupied before the pilot | 20 | 16 | 0 | 29
An open meeting space in the pilot workspace | 10 | 8 | 25 | 11
A nearby cafe or other place on campus | 6 | 1 | 0 | 14
A communal space elsewhere on campus | 1 | 1 | 0 | 0
The tea point area in the pilot workspace | 0 | 0 | 0 | 0
A desk in the pilot workspace | 0 | 0 | 0 | 0
Off campus | 0 | 0 | 0 | 0
Working with taught students
POE
Planned meetings
2 x PGR respondents stated 100% of time
1 x Academics stated 60% of time
1 x Academic stated 45% of time
1 x Academic stated 40% of time

## Slide 32
Working with taught students
Percentage of time spent | Total | What is your group |  |  | 
 |  | Multiscale Modelling | S&AS - Discoverer | Space and Autonomous Systems | Bio Engineering
A meeting room in the pilot workspace | 30 | 26 | 50 | 26 | 50
An open meeting space in the pilot workspace | 24 | 16 | 0 | 32 | 30
A meeting room elsewhere on campus | 16 | 30 | 0 | 13 | 10
The workplace I occupied before the pilot | 15 | 26 | 0 | 14 | 0
A nearby cafe or other place on campus | 6 | 0 | 50 | 0 | 10
A communal space elsewhere on campus | 5 | 0 | 0 | 9 | 0
The tea point area in the pilot workspace | 3 | 0 | 0 | 6 | 0
A desk in the pilot workspace | 1 | 2 | 0 | 0 | 0
Off campus | 0 | 0 | 0 | 0 | 0
POE
Ad-hoc meetings
2 x PGR respondents stated 100% of time
2 x Academics stated 30% of time

## Slide 33
Working with taught students
Percentage of time spent | Total | What staff/student category are you? |  | 
 |  | Academic | PDRA | PGR
A meeting room in the pilot workspace | 30 | 34 | 100 | 14
An open meeting space in the pilot workspace | 24 | 33 | 0 | 14
A meeting room elsewhere on campus | 16 | 9 | 0 | 29
The workplace I occupied before the pilot | 15 | 7 | 0 | 29
A nearby cafe or other place on campus | 6 | 1 | 0 | 14
A communal space elsewhere on campus | 5 | 9 | 0 | 0
The tea point area in the pilot workspace | 3 | 6 | 0 | 0
A desk in the pilot workspace | 1 | 1 | 0 | 0
Off campus | 0 | 0 | 0 | 0
POE
Ad-hoc meetings

## Slide 34
Access for taught students
All respondents

## Slide 35
What improvements?
“I would give them the option to meet academics in their individual offices, rather than in an open space where they can feel inhibited.”
“Students were often confused, they preferred not to come to office hours, they called the wrong number, or couldn't find me because I was in the quiet area. It is also very inconvenient to be a porter when having a meeting with several students, each arriving a few minutes apart from each other.”
“Receptionist”
“Students forgot the number to dial. Some enter the pilot as others allow them to get in but then did not find me and email from inside the pilot (a bit silly) once a had an unscheduled meeting with a distress student in the gazebo as the meeting rooms were busy. I do not feel comfortable to meet undergraduate in the boot it is too informal.”
“A system to enable entry to the pilot without having to go to the front entrance”
“Again, the open plan, closed access does not work for the current academic business model”
“Same as mentioned before, the phone didn't work often.”
“The closed entry system is a psychological barrier to u/g/ students - very few attempted entry”
“The process for receiving students at different times (say according to a schedule) is difficult in the current space as it requires repeated trips to the entrance.”
“Students were put off from visiting - 90% reduction in ad hoc visits by students”
“The access to work space was students unfriendly - All students stopped to come and see me in office!”
Access for taught students

## Slide 36
Work settings feedback

## Slide 37
Workplaces
POE
Survey time taken as between 10:00 – 17:00
  Know that there is earlier and later working but seeking to understand where the concentration of work is undertaken
  Main concentration of activity seen in the 11:00 14:00 time period
Survey data taken across two time spans to more easily see if there are any changes in the second period of the pilot once the review process commenced and people had started to get used to the work area
PGR desks were observed in use on 5 weekends during the pilot period by 1 or 2 people at a time
No data received from desk 10 sensor from late October

## Slide 38
Desks
Desk size
Pilot used 2 desk sizes
Desks 1200mm for PGRs were too small for normal working due to set up of the desk and the closeness to colleagues, e.g. Overspill between desks
Desk set ups untidy with cables and monitors taking up too much working space
MECD design to consider impact of one desk size throughout to provide greater flexibility and ease of changing teams in the future
New cable trays installed for pilot 2 in order to provide a clearer work surface
New style of monitor arms installed for pilot 2
Pilot 2 will seek to have more PGRs using the larger desk size to test the revised working assumption
USB ports on LH monitor enabled
Desk location
Locating desks adjacent to informal spaces very disrupting
Some desks were located facing walk ways which was disrupting
Colleagues who have either a lot of visitors or in and out of the space a lot can be distracting to those they walk past
Informal meeting spaces have been moved away from the adjacency to workplaces in Pilot 2
In Pilot 2 the style of working and their volume of interactions with others form outside of the pilot community has strongly influenced workplace team location
In pilot 2 a mix of dividers used

## Slide 39
Individual workstations
Number of answers | Total | What is your group |  |  |  |  | 
 |  | Multiscale Modelling | S&AS - Discoverer | Space and Autonomous Systems | Bio Engineering | MACE School Office | PS Faculty Office
Total | 36 | 10 | 5 | 10 | 3 | 3 | 5
Very satisfied | 8 | 2 | 3 | 1 | - | 1 | 1
Satisfied | 11 | 1 | 1 | 3 | 1 | 2 | 3
Neutral | 6 | 1 | - | 2 | 2 | - | 1
Dissatisfied | 10 | 5 | 1 | 4 | - | - | -
Very Dissatisfied | 1 | 1 | - | - | - | - | -
POE
Number of answers | Total | What staff/student category are you? |  |  | 
 |  | Academic | PDRA | PGR | PS Admin
Total | 36 | 11 | 3 | 14 | 8
Very satisfied | 8 | 2 | 2 | 1 | 3
Satisfied | 11 | 4 | - | 3 | 4
Neutral | 6 | 2 | - | 3 | 1
Dissatisfied | 10 | 2 | 1 | 7 | -
Very Dissatisfied | 1 | 1 | - | - | -
I can work effectively at my allocated desk
The amount of work-surface at the desk meets my needs
 | Academic | PDRA | PGR | PSS
Strongly agree | 4 | 1 | 1 | 6
Agree | 3 | 1 | 4 | 2
Neutral | 0 | 0 | 0 | 0
Disagree | 3 | 1 | 1 | 0
Strongly disagree | 1 | 0 | 8 | 0

## Slide 40
Individual workstations
Academics/PDRA
‘I'm happily converted to liking the idea of open offices, but still need to be able to isolate myself for certain tasks. Sound proof glass walled offices with a door that is closed when needed would be my idea solution, near to colleagues and our research teams. Still open, but confidential when necessary’
“My desk is too close to that of other colleagues.”
“Desk distribution left me more isolated from colleagues.”
“Proximity of workstation to that of colleagues was really poor particularly that the desk could not be moved around and was visible to all walking people in the corridor and being close to talkative colleagues.”
Concerns expressed in some feedback sessions that concerned about someone reading what is on your screen as they pass
16 desks
Desk size 1400mm
Set either singly or facing in pairs
Individual workstations
PGR/PS
“Workstation is too cramped and noisy, not enough space on desk for storage and personalisation.”
“Too little space. Groups that come and go the most (head of school) are at the end of the workspace which means foot traffic by the desk is far too high.”
“The desk assigned to me was too small and my colleagues next to me were sometimes conquering my already limited space.”
“Desk too tiny and without sufficient storage. Too close with coworkers, so I get interrupted/distracted often.”
“Allocated workstation had insufficient space for additional PC's that could be remote accessed requiring use of existing lab workspaces and PC equipment. Workspace did not allow the use of benchtop prototyping with DAQ systems requiring use of lab workspace.”
25 desks
Desk size 1200mm and a few 1400mm
Set either singly or facing in pairs
“The normal allocated desks were all too close together and I think teams/groups brave enough to forgo a 1:1 desk-ratio would enjoy much better space (rarely was any team all present together).”

## Slide 41
Desks
Desk numbers
MECD design has a working assumption that the number of desks are provided on the following basis:
  Academics/PDRA 1 per person
  PGRs based on 85%
  If a PGR team is not lab based then they would be wholly based in the workspace and therefore should they be considered for a 1:1 provision as a consequence in the work area?
  If this is the case, and no other changes made, this would require the other PGR team to work to a higher sharing ratio
    If workplaces provided in small groupings then this has a greater impact than if provided as part of a larger arrangement of desks
    What is the mix and volume of lab based and non lab based teams?
    How might this flex in the future and what implications does this have for future planning?

## Slide 42
Individual workstations
Academics/PDRA
Workplace utilisation
Average Occupancy
4 (24%)
Maximum Occupancy
12 ( 75%)
Period 1st Oct – 2nd Nov
Average Occupancy based on 15
3 (20%)
Maximum Occupancy based on 15
10 (67%)
Period 5th Nov – 14th Dec

## Slide 43
Individual workstations
PGR/PS
Workplace utilisation
Average Occupancy
8 (33%)
Maximum Occupancy
18 ( 72%)
Period 1st Oct – 2nd Nov
Period 5th Nov – 14th Dec
Average Occupancy
7 (28%)
Maximum Occupancy
18 ( 72%)

## Slide 44
Touchdown workstations
3 desks
“They weren't in useful locations near to where I was required to work. For example I had a visiting student who was a very long way from me. Another one seemed to be being used to store coats so was unavailable for actual use…..”
How often
How satisfied*
*based on 7 users who said used them
1 touchdown desk alongside a walk way for ease of access working fully
1 on a walk way but no power for the majority of the pilot period
1 in the middle of a bank of desks and not easy to access
“…. However, having touch down desks is a good idea.”

## Slide 45
Number of Workplaces - 3
Desk no 44 used the most
Touchdown workstations
Workplace utilisation
Average Occupancy
0.1 (3%)
Maximum Occupancy
2 ( 67%)
Period 1st Oct – 14th Dec

## Slide 46
Shared workspaces
Workplace utilisation
Shared spaces available for everyone to use in the pilot space
Mix of settings provided both bookable and non bookable
Good to have an available mix of workspaces easily accessible
Workspace number | Average Occ | Type | Comments
51 | 9% | Non bookable room | 
52 | 22% | 4 p pod | 
53 | 16% | Study pod | 
54 | 3% | Study pod | 
55 | 9% | Informal seat | 
56 | 10% | Informal seat | 
57 | 17% | 2 p pod | 
58 | 2% | Informal seat | 
59 | 2% | Informal seat | 
60 | 15% | High table | No data from 23rd Nov
61 | 11% | Bookable meeting room | 
62 | 17% | 2p room | 
63 | 4% | Informal seats | 
No power nor monitors in focused pods (refer to quiet room discussion)
Only 1 bookable space
Informal spaces too close to desks and impacts on distraction for all parties
Need to consider accessibility in all designs, especially if there are few alternatives available
No space provide a quiet focused working arrangement
Chairs too close to the screens in the meeting rooms
No screening to the meeting rooms provides no confidentiality of information and makes passers by distractions
Whiteboards useful but design is a trip hazard
In Pilot 2
  Testing a single occupier quiet pod
  Introducing acoustic tool into enclosed meeting spaces to reduce noise travel
  Adding both power and monitor to the enclosed single working booth
  Frosting to meeting rooms to be applied to reduce distractions and increase confidentiality

## Slide 47
Desks in the quiet room
“I think the acoustics in the quiet space weren't great but that is due to the nature of the building rather than the space itself, people were mostly very respectful.”
‘’Good that everyone has the opportunity to use it’
‘Concept of a quiet space is good’
“The quiet room would work better if the dividers were higher, preventing visual distraction, and maybe bigger in MECD with more workstations/better utilised: communal spaces feel more "anonymous" the bigger/more people there are (feels a bit intimate and awkward when there's only 2 or 3 of you in there.”
The full desk set up positions were used most
  Monitor, keyboard and mouse required for focused work support
In Pilot 2 the quiet room removed
  Testing a single occupier quiet pod
How satisfied*
*based on 18 users who said used them

## Slide 48
Desks 45 and 49 used the most
Period 1st Oct – 14th Dec
Average Occupancy
0.4 (6%)
Maximum Occupancy
3 ( 50%)
Desks in the quiet room
 | Academic | PDRA | PGR | PS Admin | Total
Each day | 1 | 0 | 0 | 0 | 1
Most days | 1 | 1 | 1 | 0 | 3
Occasionally | 2 | 0 | 4 | 4 | 10
Rarely | 2 | 0 | 1 | 1 | 4
Total | 6 | 1 | 6 | 4 | 18
Desk number | Average Occ | Set up
45 | 29% | Full
46 | 2% | Power only
47 | 7% | Full
48 | 1% | Power only
49 | 19% | Full
50 | 3% | Power only

## Slide 49
Study pods
“Study pod had no power.”
“Study pods - as these were in the main area they were not noise isolated so difficult to focus at times.”
“The study pods don't isolate you either so are no different from the main workstation desks.”
How often
How satisfied*
*based on 19 users who said used them
“The study pods were my preferred individual workstation option, although the quality of those supplied was not great.”

## Slide 50
High back 2 people pod
“Nice for socializing but not for working. It is very unpleasant to use them knowing that it is disturbing other people who are trying to work.”
“The 2 person pods aren't sound isolated limiting sensitive discussions.”
“The meeting in the two people pods disturbed PGRs working right behind it.”
How often
How satisfied*
*based on 32 users who said used them
Pod liked from feedback sessions but in a different location

## Slide 51
Soft seating arrangement in open plan area
“Low soft-seating did not offer adequate privacy and also made you feel like a disturbance to the other open plan area users.”
“The soft seating was too close to the PGR desks and felt intrusive to their workspace.”
“Conversations in open pods are difficult because of lack of privacy.”
How often
How satisfied*
*based on 14 users who said used them
These also used for individual reading by users from the feedback sessions. Thought it nice to be able to sit in a different space other than their desk

## Slide 52
4 people pod
“The four person pod is not a suitable area to have meetings, it is too noisy and open. However it was good for lunch.”
“Nice for lunch, too noisy for actual work that requires concentration.”
How often
How satisfied*
*based on 21 users who said used them

## Slide 53
High table in tea point
“The high-table in the tea point was not audibly screened from the open plan area and made me conscious about creating noise. Plus the chair legs were very annoying!”
“The table and chairs in the tea point is just not practical. The chairs have a wider base than seat, so they're really hard to get into and out of and take up too much space. Instead you could have a sofa and coffee table for people to have their lunch, that would be better.”
“I felt the table in the tea point was too small for the amount of people. It was very busy at lunch so I very rarely used it.”
“The high chairs did not feel stable and also could get quite crowded at peak times.”
“The high table serves no point in comparison to a more accessible height table.”
How often
How satisfied*
*based on 32 users who said used them

## Slide 54
Meeting rooms
“Bookable meeting room gets too hot for so many people.”
“The glass front meant that everyone could see everything on the screen which is a problem with confidentiality.”
“The nearest two seats to the display can't see it properly so given the layout if you are having a skype call or similar, they are more suited to 4 person meetings.”
“The booking system is incredibly confusing and not user friendly.”
“More bookable meeting rooms, I understand the next pilot will have more.”
How often
How satisfied*
*based on 30 users who said used them.
*based on 31 users who said used them
Bookable meeting room 1 room
Non bookable meeting room 2 rooms

## Slide 55
Bookable meeting room
Booking statistics
Outlook used as the room booking tool
Group | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | Total
CEAS Multiscale Modeling | 5 | 5 | 7 | 5 | 8 | 3 | 5 | 10 | 7 | 4 | 7 | 66
Faculty Office - Projects Team | 3 | 4 |  | 1 | 2 | 2 | 2 | 1 | 6 | 3 | 3 | 27
MACE - Space & Autonomous Systems | 2 | 2 | 2 | 2 | 3 | 1 | 4 | 1 |  | 2 | 1 | 20
MACE Discoverer | 1 | 3 | 2 | 1 | 2 | 3 | 2 | 2 | 1 | 1 | 2 | 20
MACE School Office | 4 | 4 | 4 | 4 | 5 | 7 | 4 | 3 | 5 | 5 | 6 | 51
Total | 15 | 18 | 15 | 13 | 20 | 16 | 17 | 17 | 19 | 15 | 19 | 184
Chart: Bookings by Group
| CEAS Multiscale Modeling | Faculty Office - Projects Team | MACE - Space & Autonomous Systems | MACE Discoverer | MACE School Office
Total | 66 | 27 | 20 | 20 | 51

## Slide 56
Bookable meeting room
Booking statistics
Chart: % Usage per Week (weekdays, 08:00 - 18:00)
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | All
Booked | 0.26667 | 0.28667 | 0.36667 | 0.24667 | 0.28667 | 0.28 | 0.29667 | 0.37167 | 0.34667 | 0.27667 | 0.35667 | 0.30742
Unbooked | 0.73333 | 0.71333 | 0.63333 | 0.75333 | 0.71333 | 0.72 | 0.70333 | 0.62833 | 0.65333 | 0.72333 | 0.64333 | 0.69258
Pilot 2:
  Number of bookable meeting rooms increased from 1 to 3 to enable a more vigorous testing of the meeting room set ups.
  One of the influencing factors was that individuals wanted certainty of a meeting room and set up and due to the limited booking opportunity in Pilot 1 booked a meeting space elsewhere
  In pilot 2 the project team has also pre booked the meeting rooms for the academic planned student meetings

## Slide 57
Soft seating arrangement in entrance
How often
How satisfied*
*based on 16 users who said used them
Frequency | Academic | PDGR | PGR | PSS
Rarely | 2 | 1 | 5 | 2
Occasionally | 2 | 0 | 0 | 3
Most days | 0 | 0 | 1 | 0
Total | 4 | 1 | 6 | 5

## Slide 58
Work storage
Workplace storage met my needs
Lockers
Pilot 2:
  Lockers not provided as part of the Academic and PDRA allocation as not used on the whole in Pilot 1
  PGR students provided with 1, of storage (double that provided in pilot 1) and located by their workplace for storage and ease of access to reference material, etc
“The lockable roller part is very good and useful. As is the shelf that is left once they removed the file storage which was no use …’’
Shared equipment, i.e. projector stored in a locker for team use
“… However the lockable cupboard at the bottom is unusable as you can’t get things in and out of it”
 | Academic | PDRA | PGR | PSS
Strongly agree | 1 | 0 | 3 | 7
Agree | 4 | 2 | 2 | 1
Neutral | 3 | 0 | 0 | 0
Disagree | 0 | 1 | 4 | 0
Strongly disagree | 3 | 0 | 5 | 0
Frequency | Academic | PDRA | PGR | PSS
Each day | 2 | 1 | 6 | 4
Most days | 0 | 0 | 2 | 3
Not used | 7 | 1 | 3 | 1
Occasionally | 0 | 0 | 3 | 0
Rarely | 2 | 1 | 0 | 0

## Slide 59
Individual lockers
“The lockers are too noisy when people put things in and out.”
“The lockers are too far away and small.”
How often
How satisfied*
*based on 24 users who said used them
Frequency | Academic | PDGR | PGR | PSS
Each day | 2 | 1 | 6 | 4
Most days | 0 | 0 | 2 | 3
Not used | 7 | 1 | 3 | 1
Occasionally | 0 | 0 | 3 | 0
Rarely | 2 | 1 | 0 | 0

## Slide 60
Cycling/running lockers
How often
How satisfied*
*based on 5 users who said used them

## Slide 61
Environment and ways of working

## Slide 62
Workspace
“Cleaners in the office at 4pm is very distracting’
‘Too cold at the weekends’
“Good lighting in the office, it’s bright’
‘Workplace cleaned daily really appreciate the difference from pre pilot location’
‘Social theme is nice’
‘Access at any time is really good’
‘Collegiate nature. See more people and with more points of collision’
‘A surprised convert’
Central stationery – considered useful
Central print hub – some challenges
Tea point – generally met needs except that considered too small
Cleaning – good but too disturbing at 4pm
Environment – clean and light
Tea point
  The addition of the whiteboard help to create a sense of community with the sharing of information
  The monitor could be used for videos running on a loop to share information
  Provision considered to be a really important part of buidling that sense of community
Print
  Ability to scan in colour required

## Slide 63
Noise
 | Academic | PDRA | PGR | PSS
Strongly agree | 1 | 0 | 0 | 2
Agree | 3 | 0 | 2 | 6
Neutral | 1 | 2 | 1 | 0
Disagree | 2 | 0 | 7 | 0
Strongly disagree | 4 | 1 | 4 | 0
I find the level of background noise acceptable
 | Academic | PDRA | PGR | PSS
Strongly agree | 0 | 0 | 0 | 3
Agree | 6 | 1 | 2 | 5
Neutral | 0 | 1 | 4 | 0
Disagree | 1 | 0 | 6 | 0
Strongly disagree | 4 | 1 | 2 | 0
I can work without interruption when I need to
There is a mix of response to the issue of noise and its distraction. It is for some and not for others
  Some tasks not undertaken as no quiet space available
  Some tasks have taken longer due to the impact of distraction
In Pilot 2
  Revised layout to enable the enclosed informal spaces to act as a barrier to the more noisy locations
  Acoustic improvements to the building to be installed
“My allocated workstation in the open plan is useless because the open plan is too noisy, so for me it is impossible to work there.”
“The open nature of the work station make it unsuitable for certain tasks - video calls, telephone calls (especially if they are of a sensitive nature), lecture recording, etc.”
“Proximity of workstation to that of colleagues was really poor particularly that the desk could not be moved around and was visible to all walking people in the corridor and being close to talkative colleagues.”
“Allocated workstations are too loud (hard to concentrate).”

## Slide 64
Equipment & Technology
All respondents
Some of the issued laptops were not used by pilot cohort as they retained the use of their desktop only. A few were still in the box provided.

## Slide 65
Equipment & Technology
All respondents
“ Dual monitors good/useful for work done..’’
‘Technology in meeting spaces light years ahead of that which is generally in use’’’
Many did not understand how to use the technology in the meeting rooms and this has been addressed in Pilot 2 delivery

## Slide 66
Access and Security
Pilot teams – security of personal items had been a concern prior to the pilot but occupants felt comfortable about the security of their things
Visitors – some challenges
Taught students – see separate sheet
“The idea of getting visitors to phone us worked well when people were at their desks. However, it lead to people's phone ringing constantly which was very distracting.”
“A receptionist to control access/manage deliveries”
“It would be helpful to be able to remotely give access to visitors rather than having to go to the entrance to let them in!”
“Open plan, closed off areas are not conducive to the current academic business model”
“The phone did not work most of the times when visitors came to see me. Having learned that I had to wait at the door when I knew someone would come to see me. If the phones worked (and the instructions/numbers were more clear) then the system in place would be ok, otherwise installing an intercom could serve the same purpose.”

## Slide 67
Access for visitors
What improvements?
“I would use individual offices and get rid of the idea of an open space.”
“My phone does not ring as the head of school exec. assistant's phone is diverted permanently to her, but this meant that people couldn't ring me to say they were here, if she wasn't at her desk and I was.”
“The idea of getting visitors to phone us worked well when people were at their desks. However, it lead to people's phone ringing constantly which was very distracting.”
“It is impossible to be in the quiet area while waiting for a visitor... so, if people wanted to visit me, they never found me even if I was in the Pilot.”
“A receptionist to control access/manage deliveries”
“Meetings with more than 6 people were not easy. Hopefully this will not be a problem in MECD. Also we could not conduct UCAS interviews here for logistic reasons - again MECD would be different.”
“More staff need access”
“The place looks very unprofessional for any academic visiting from another university. The phone did not work well when I had meeting in the gazebo with many students (all the meeting room busy). List of phone number to contact should be put outside otherwise visitor did not know what number to dial”
“It would be helpful to be able to remotely give access to visitors rather than having to go to the entrance to let them in!”
“Open plan, closed off areas are not conducive to the current academic business model”
“The phone did not work most of the times when visitors came to see me. Having learned that I had to wait at the door when I knew someone would come to see me. If the phones worked (and the instructions/numbers were more clear) then the system in place would be ok, otherwise installing an intercom could serve the same purpose.”

## Slide 68
Taught students
“The closed entry system is a psychological barrier to u/g students – very few attempted entry.”
“The process for receiving students at different times (say according to a schedule) is difficult in the current space as it requires repeated trips to the entrance.”
 | VERY SATSIFIED | SATISFIED | NEUTRAL | DISSATISFIED | VERY DISSATISFIED
Small meeting room (accessible from foyer) | 3 | 2 | 0 | 0 | 0
6 person meeting room | 1 | 4 | 0 | 0 | 0
Informal meeting/sofas | 1 | 0 | 0 | 0 | 0
Informal meeting space (4 person pod/kitchen) | 1 | 2 | 0 | 1 | 0
Seating in the foyer | 0 | 0 | 0 | 0 | 0
Your academics advisor/tutor’s desk in the Workspace Pilot | 0 | 0 | 0 | 0 | 0
 | STRONGLY AGREE | AGREE | NEITHER AGREE OR DISAGREE | DISAGREE | STRONGLY DISAGREE
I have been able to contact my academic supervisor/tutor when I needed to | 3 | 2 | 1 | 1 | 0
Direct feedback from taught students very low in addition to a low level of ad hoc interaction during Pilot 1 (sent to 202 and 13 responses received). Students have lots of surveys to complete so a pragmatic approach required
Pilot 2 seeking to test a meeting hub for open/surgery type hours sessions outside of the physical pilot 2 space

## Slide 69
Working with taught students
Responses from taught students
POE
Ad Hoc meetings

## Slide 70
Impact of change on Productivity
All respondents

## Slide 71
Impact of change on interactions
All respondents

## Slide 72
Impact of change on Productivity
All respondents
78% responded that there was a positive impact on social interactions working in close proximity
64% responded that there was a positive impact on professional interactions working in close proximity
A few found working in the open plan environment very difficult
Ability to meet PHDs daily means dynamic/quick research discussions which is good in comparison with the weekly meetings previously.
Social theme is nice
Those with fixed technology have less flexibility in where they can meet and share information with colleagues

## Slide 73
“Balance needs to be struck between ability to socialise and privacy/noise.”
“In my view, working in close proximity can amplify both the feelings of inclusion and segregation as it becomes more evident that those who do not belong to certain social circles or do not follow certain behaviours are often excluded of activities, etc. In other words, I think that making the environment as sociable and inclusive as possible will have little or no effect on how we treat others if people themselves are not concerned about that as well.”
“It has been less easy to have the multitude of ad-hoc brief conversations with the HoSA than normal as most conversations of this type need to be confidential, but there isn't time to run off and find a meeting room, so some things have just not been discussed, which can add to stress.”
“…The pilot feels very "MACE" orientated and a bit left out as part of CEAS. I already work and talk with the others in the group so it has not encouraged collaboration more than before. There is no likelihood of collaboration with the other research groups in the pilot as our research is too different and there is no common overlap.”
“There has been no benefit to the collaboration with my colleagues or students based in the pilot but it has decrease significantly all my collaborations with people in my previous workspace who are not based in the pilot.”
“Although an open space can improve the opportunity to network, I wouldn't say that being in the same space with other groups had neither a positive nor a negative impact on my research.”
Based on your time in the pilot workspace, is there anything you would change or do differently to make it better?
“ “Having proximity with my line manager and co-location of our shared PhD students has allowed us to remain in touch more effectively and has assisted our professional engagement.”
“I think having the whole research group in one place has been a benefit to all…’’

## Slide 74
“I believe that the proximity is beneficial, but the availability that everyone has to speak to each other also proves "annoying" as you might be working and have undesired approaches.”
“Lunch 'n' learn presentations were really good to see what other people are doing. Immediate feedback on work from supervisors”
“I doubt if any new research ideas have come about from MACE/CEAS interactions, but I find I have more research discussions with CEAS colleagues than before.”
“The proximity of PGR and PDRA was beneficial up to a point as we work more effectively but we also mutually distract with constant questions.”
“I have found it very interesting and useful to be in close proximity with academic colleagues and PGR students even if I don't work with them, just having a chat with them has been nice. You feel part of the bigger picture of what the University is about.”
“Proximity is beneficial, but loss of proximity to others is detrimental”
“I believe it was extremely useful for PGRs, academic, PDRAs and research staff in the same group to be located close together. The colocation has allowed for spontaneous interactions with the supervisors and other academics, which was nearly impossible before. However PDRAs and PGRs in our group already shared an open space before moving to the pilot, so the interactions between us have not been affected much.”
“The biggest positive feature has been the increased working with PGR and colleagues. From a PGR perspective the ability to have a quick chat when needed rather than arranging more formal meetings. The space has increased waking with colleagues and stimulated discussions about shared research interests etc.”
Based on your time in the pilot workspace, is there anything you would change or do differently to make it better?

## Slide 75
Things that get in the way
Working alone
Formal meetings
Informal meetings/collaboration

## Slide 76
Productivity
Writing grant proposals
Some hardware development due to some lack of privacy/confidentiality in available spaces.
Significant amount of work in lab, located in another building. Prep work that requires access to hardware.
Prerecording lectures - needed to do these elsewhere.
Productivity loss
Change in productivity
Are there any tasks which you have not done this semester, which you would normally do in this period, whilst you have been based in the pilot workspace?

## Slide 77
My desk, the colocation of academics and PGRs
Request cleaning to be done more often in the Mill
I will try to find quiet spaces more often
Increased desk-sharing within our team (i.e. fewer desks needed, alternative furniture types)
The need to remove clutter from my office.
Dual Screens increases ability to multitask
Use of electronic white boards
Need to keep doors open more often
Laptop & docking great, ability to meet elsewhere on campus with all information to hand.
I don't NEED to sit at my desk as long as I have a laptop and WiFi I can work from anywhere.
More interaction between academics and us PGRs/PDRAs.
Open plan makes for a much nicer way to work - feel more positive coming in every day
More communication with colleagues
We would like to start our own School shared workspace, several colleagues involved
Are there any ideas, ways of working, etc., which you have picked up during the pilot period which you are taking back with you involving changes to your way of working and/or pre pilot space which you are seeking to implement?
Frequency | Academic | PDGR | PGR | PSS
No | 5 | 2 | 11 | 4
Yes | 6 | 1 | 3 | 4
Total | 11 | 3 | 14 | 8

## Slide 78
Change process
All respondents
“thanks for setting this project up, overall a very positive experience’
‘A big thank you to all those involved in preparing and delivering the pilot space. You have done an amazing job, thank you!’
‘Despite concerns, it was a great opportunity to experiment this arrangement in work - Thanks to all who have made this experience available to try.’
Pilot 2
Encouraged more team discussions about what is to happen and to think through how they will work
Project seeking to deliver the 10:00 fully working for all which was not achieved in pilot 1 delivery

## Slide 79
Change process
All respondents

## Slide 80
What are the 3 words you would use to describe the design, including the layout and experience you had, of the pilot workspace?

## Slide 81
Are there are facilities you feel were missing from the pilot workspace which might have improved your experience?
Some 1 person pods for calls – added in Pilot 2 design
More bookable meeting rooms of different sizes – bookable meeting rooms increased from 1 to 3
More sound proofed meeting spaces close by – 2 rooms added
Individual offices – pod for individual working added
More dividers to buffer noise between desks – screening in front of desks and between some desks added in Pilot 2
Storage for PGRS – increased in Pilot 2 provision
Ability to scan in colour – Printer issued fixed
Storage for bulkier items – provision changed in Pilot 2
Toaster – not able to deliver in a tea point due to H&S requirements
More bins – the number of bins in line with MECD policy but will continue to seek to ensure correctly located
Items not yet covered
Alternate spaces for those using desktops or high spec laptops so as they can use the alternate workspaces
Better connectivity between an Apple laptop and the dock provided
Prototyping workspace for laboratory prep work

## Slide 82
Based on your time in the pilot workspace, is there anything you would change or do differently to make it better?
Change layout and room materials to reduce noise and increase privacy across the space – done in Pilot 2
Do not waste additional time. The idea to have an open space for academics is ridiculous
Introduce more floor to ceiling screening top provide some separation – introduced more enclosed meeting spaces
  Consider glass for provision of confidentiality but retain visibility
Consider ways of increasing the interactions between groups of people rather than just individuals
Power sockets in the study pods – all focus areas to have power, data, monitor, keyboard and mouse
Block the noise from the tea point, consider a door – layout changed to provide a block on the noise from the tea point
Resolve the wobbly screens – monitor arms replaced
Move the sofas away from the desks - done
Meet up at various points to discuss ground rules – reemphasis at the start and will include in each of the open feedback sessions
Have more bookable rooms – increased from 1 to 3 in Pilot 2
Copiers need replacing as not reliable – under review
Secure post boxes for key individuals in the reception area for post dropped off
Keep the office door open
Dividers between student desks – one group testing screening
Storage close to the workplace - done
Academics need to isolate their space for sound for private conversations, phone and video calls, lecture video recording, etc – spaces provided to enable these activities together with more screening for the desk area
More personalisation of the space – seeking to have more display information/items of the work underway
Opportunity to review the quiet pod working in pilot 2 – visits to the Pilot 2 space commence in February